Week 5 Media Integration Review and Test Plan

EV-005  Version 0.1

| Project | Dawn Has Not Come 黎明未至 |
| --- | --- |
| Team | Thursday Morning Group 1 |
| Checkpoint | Semester 1 Week 5 |
| Date | 18 October 2026 |
| Evidence status | Planning and decision evidence Integration and player testing not yet completed |

Purpose and current decision

This plan turns the Week 4 draft media package into a defined first integration task. The team will integrate and review one representative sequence before attempting the wider asset set. The sequence covers the broadcast opening, one clue reveal and the transition back to investigation. The first pass will prioritise comprehension and reliable playback. Visual polish and broader asset coverage will follow after these checks.

This document does not report completed integration, player feedback or approved assets. It records the proposed scope, review criteria and evidence-capture method for the next implementation step.

Representative sequence

| Stage | Player experience | Media to integrate | Evidence to capture |
| --- | --- | --- | --- |
| 1 Broadcast opening | Player receives the initial news context. | Selected broadcast visual, voice and ambience. | Build version, asset version, start and end timing, playback result. |
| 2 Clue reveal | One clue is introduced without exposing later answers. | One clue image or clip, transition and sound cue. | Whether the clue is readable, correctly timed and free from unintended spoilers. |
| 3 Return to investigation | Control and attention return to the investigation flow. | Exit transition and restored interface or scene audio. | Whether control returns correctly and audio or visual elements stop as intended. |

Review criteria

| Criterion | Review question | Working acceptance condition | Evidence |
| --- | --- | --- | --- |
| Narrative clarity | Can a reviewer explain what happened and what to do next? | The sequence communicates its immediate purpose without additional explanation. | Reviewer note and any point of confusion. |
| Visual continuity | Do style, composition and transitions feel consistent? | No obvious style break prevents understanding of the sequence. | Screenshot or timestamp for each discontinuity. |
| Audio balance | Are voice, ambience and effects audible together? | Speech remains understandable and no sound dominates unintentionally. | Device used, volume setting and timestamped note. |
| Playback reliability | Does the sequence start, finish and return control correctly? | The same build completes the sequence without a blocking playback error. | Build identifier, result and issue ID if it fails. |
| Spoiler control | Does the clue reveal only the intended information? | No later answer, hidden clue or ending information appears early. | Asset reviewed and specific spoiler risk, if any. |

Integration and review procedure

Before the review

Record the playable build version and the exact versions or filenames of every selected media asset.

Confirm that the chosen clue is part of the current build and does not disclose later answers.

Prepare one reliable playback device and one backup copy of the unmodified assets.

During the review

Run the sequence from the broadcast opening through the return to investigation without skipping steps.

Record each observed issue at the point it occurs. Do not convert assumptions into findings.

If the build fails, capture the last successful step and the exact asset or transition involved.

After the review

Assign an owner and proposed change to each issue.

Separate blocking playback problems from clarity or polish issues.

Retain the original assets and save revised versions under new version names.

Pre integration risk log

These entries record known risks and checks that remain open before the representative sequence is run. They are not test findings. After integration, the team should update each status and create a separate observed issue entry for any problem reproduced in the playable build.

| ID | Risk or open check | Current evidence | Status | Next action | Owner |
| --- | --- | --- | --- | --- | --- |
| W5-01 | The final broadcast visual, voice and ambience versions have not been confirmed. | Several draft options exist in the Week 4 media package. | Pending selection | Record the chosen filenames and version numbers before integration. | Team media lead |
| W5-02 | Voice, ambience and sound-effect balance has not been checked during simultaneous playback. | Audio elements have been prepared separately, but no in-build playback evidence is available. | Not tested | Run the full sequence on one agreed device and record volume settings and timestamps. | Audio and integration owners |
| W5-03 | The transition from the clue sequence back to the investigation flow has not been verified. | The intended hand-off is defined in this plan only. | Not tested | Run the sequence in the current build and confirm that control, interface and scene audio return correctly. | Prototype integration owner |
| W5-04 | The selected clue asset has not received a complete spoiler review against the case flow. | The plan limits the first pass to one clue, but the exact asset still requires review. | Pending review | Compare the selected asset with the case sequence and record any information revealed too early. | Narrative review owner |

Evidence package for the next checkpoint

The next checkpoint should include the following items if the integration pass is completed:

The playable build identifier and the integrated asset list.

A short screen recording or timestamped screenshots showing the three-stage sequence.

The completed issue log, including unresolved problems and owners.

A revised version of this plan or a short decision record explaining which assets were retained, changed or rejected.

If integration is not completed, the checkpoint should identify the specific blocker, the last verified step, the affected build or asset and the next assigned action.

Known limitations

No asset in this document has been demonstrated inside the playable build.

The five review criteria have not yet been checked with players.

The plan cannot establish that the media improves atmosphere, understanding or performance.

Asset selection, timing and approval remain provisional until implementation and review evidence exists.

AI use and team verification

OpenAI Codex assisted with the structure, English wording, proposed representative sequence, review criteria and issue-log fields. The tool did not integrate assets, run the game or generate participant responses or test results. The team must check this plan against the actual build and available assets, revise it where necessary, and approve all implementation and evidence decisions.

| Team review completed | Yes |
| --- | --- |
| Reviewed by | Group 1 |
| Review date | 2026.10.18 |